# Dermaesthetic Super App - E2E Jira Tickets

Timeline: June 2026 - February 2027

Team: 2 Flutter Devs (Mobile) + 2 Fullstack Devs (Backend)

Sprint Cadence: 1 week (Monday - Sunday)

Project Start: Monday, June 22, 2026

# Epic Overview

| Epic ID | Epic Name | Target | Status |
| --- | --- | --- | --- |
| EPIC-001 | Foundation & Infrastructure | Jul 5, 2026 | To Do |
| EPIC-002 | Auth & Onboarding | Aug 16, 2026 | To Do |
| EPIC-003 | Brand Discovery | Sep 6, 2026 | To Do |
| EPIC-004 | Booking & Payments | Sep 27, 2026 | To Do |
| EPIC-005 | Profile & Promotions | Nov 1, 2026 | To Do |
| EPIC-006 | Phase 2 - Food | Nov 22, 2026 | To Do |
| EPIC-007 | Phase 2 - Shop | Dec 6, 2026 | To Do |
| EPIC-008 | Polish, QA & Store | Feb 14, 2027 | To Do |

# Assignee Mapping

| Key | Name | Role | Team |
| --- | --- | --- | --- |
| FS-1 | Fullstack Dev 1 | Backend Lead | Backend |
| FS-2 | Fullstack Dev 2 | Backend Dev | Backend |
| FL-1 | Flutter Dev 1 | Mobile Lead | Mobile |
| FL-2 | Flutter Dev 2 | Mobile Dev | Mobile |

# Stories

## STORY-001: Backend Project Setup

Epic: EPIC-001

Priority: Highest

Points: 5

Assignee: FS-1

Sprint: Sprint 1 (Jun 22 - Jun 28, 2026)

Due: Jun 28, 2026

Labels: backend, foundation, setup

### Description

Set up backend project infrastructure including project scaffolding, database configuration, and development environment.

### Acceptance Criteria

Backend project initialized with proper structure

Database connection configured (PostgreSQL/MySQL)

Environment variables configured

CI/CD pipeline basic setup

README and documentation structure created

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Initialize backend repository | FS-1 | Jun 23, 2026 |
| Configure database schema design | FS-1 | Jun 24, 2026 |
| Set up authentication middleware skeleton | FS-2 | Jun 25, 2026 |
| Create API response standards | FS-2 | Jun 26, 2026 |
| Set up logging and monitoring | FS-1 | Jun 27, 2026 |

## STORY-002: User Model & Database Schema

Epic: EPIC-001

Priority: Highest

Points: 5

Assignee: FS-2

Sprint: Sprint 1 (Jun 22 - Jun 28, 2026)

Due: Jun 28, 2026

Labels: backend, database, schema

### Description

Design and implement the core database schema including user model, roles, and relationships.

### Acceptance Criteria

User table with all required fields

Role-based access control tables

Database migrations setup

Seed data for development

Schema documentation

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Design user entity ERD | FS-2 | Jun 22, 2026 |
| Create user migration files | FS-2 | Jun 23, 2026 |
| Implement role management tables | FS-2 | Jun 24, 2026 |
| Set up database seeding scripts | FS-1 | Jun 25, 2026 |
| Create schema documentation | FS-1 | Jun 26, 2026 |

## STORY-003: Authentication APIs

Epic: EPIC-001

Priority: Highest

Points: 8

Assignee: FS-1

Sprint: Sprint 1-2 (Jun 22 - Jul 5, 2026)

Due: Jul 5, 2026

Labels: backend, auth, api

### Description

Implement core authentication APIs including registration, login, OTP verification, and password reset.

### Acceptance Criteria

POST /api/auth/register

POST /api/auth/login

POST /api/auth/verify-otp

POST /api/auth/forgot-password

POST /api/auth/reset-password

JWT token generation and validation

Rate limiting on auth endpoints

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Implement registration endpoint | FS-1 | Jun 29, 2026 |
| Implement login endpoint | FS-1 | Jun 30, 2026 |
| Implement OTP verification | FS-2 | Jul 1, 2026 |
| Implement forgot/reset password | FS-2 | Jul 2, 2026 |
| Set up JWT middleware | FS-1 | Jul 3, 2026 |
| Add rate limiting | FS-1 | Jul 4, 2026 |
| Write API tests | FS-2 | Jul 5, 2026 |

## STORY-004: Mobile Project Setup

Epic: EPIC-001

Priority: Highest

Points: 5

Assignee: FL-1

Sprint: Sprint 2 (Jun 29 - Jul 5, 2026)

Due: Jul 5, 2026

Labels: mobile, flutter, foundation

### Description

Initialize Flutter project with state management, navigation, theme system, and API layer.

### Acceptance Criteria

Flutter project created with proper structure

State management setup (Riverpod/Bloc)

Navigation routing configured

Theme system (light/dark mode)

API client layer with Dio/http

Project runs on iOS and Android

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Initialize Flutter project | FL-1 | Jun 29, 2026 |
| Configure state management | FL-1 | Jun 30, 2026 |
| Set up navigation routing | FL-2 | Jul 1, 2026 |
| Implement theme system | FL-2 | Jul 2, 2026 |
| Create API client layer | FL-1 | Jul 3, 2026 |
| Set up environment configs | FL-2 | Jul 4, 2026 |
| Verify iOS/Android builds | FL-1 | Jul 5, 2026 |

## STORY-005: Login & Registration UI

Epic: EPIC-002

Priority: High

Points: 8

Assignee: FL-1

Sprint: Sprint 4 (Jul 13 - Jul 19, 2026)

Due: Jul 19, 2026

Labels: mobile, auth, ui

### Description

Implement login screen, OTP verification, registration flow, and forgot password UI.

### Acceptance Criteria

Login screen with email/phone input

OTP verification screen

Registration form with validation

Forgot password flow

Form validation and error handling

Loading states and animations

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build login screen UI | FL-1 | Jul 13, 2026 |
| Build OTP verification screen | FL-1 | Jul 14, 2026 |
| Build registration screen | FL-2 | Jul 15, 2026 |
| Build forgot password flow | FL-2 | Jul 16, 2026 |
| Integrate auth APIs | FL-1 | Jul 17, 2026 |
| Add form validation | FL-2 | Jul 18, 2026 |
| QA and bug fixes | FL-1 | Jul 19, 2026 |

## STORY-006: User Onboarding

Epic: EPIC-002

Priority: High

Points: 5

Assignee: FL-2

Sprint: Sprint 6 (Jul 27 - Aug 2, 2026)

Due: Aug 2, 2026

Labels: mobile, onboarding, ux

### Description

Implement tutorial app walkthrough, feature highlights, and first-time user experience.

### Acceptance Criteria

Tutorial walkthrough (3-4 screens)

Feature highlights with illustrations

Skip/replay functionality

First-time user detection

Smooth transitions and animations

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Design onboarding flow | FL-2 | Jul 27, 2026 |
| Build tutorial screens | FL-2 | Jul 28, 2026 |
| Implement skip/replay | FL-1 | Jul 29, 2026 |
| Add first-time detection | FL-1 | Jul 30, 2026 |
| Animations and polish | FL-2 | Jul 31, 2026 |
| QA and testing | FL-1 | Aug 1, 2026 |

## STORY-007: Multi-Language Support

Epic: EPIC-002

Priority: High

Points: 5

Assignee: FL-1

Sprint: Sprint 7 (Aug 3 - Aug 9, 2026)

Due: Aug 9, 2026

Labels: mobile, i18n, localization

### Description

Implement language selection, EN/ID string management, locale persistence, and dynamic UI labels.

### Acceptance Criteria

Language selection screen

EN/ID string files

Locale persistence (SharedPreferences)

Dynamic UI label switching

RTL support consideration

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Set up i18n structure | FL-1 | Aug 3, 2026 |
| Create EN string file | FL-1 | Aug 4, 2026 |
| Create ID string file | FL-2 | Aug 5, 2026 |
| Build language selection UI | FL-2 | Aug 6, 2026 |
| Implement locale persistence | FL-1 | Aug 7, 2026 |
| Dynamic label switching | FL-2 | Aug 8, 2026 |
| QA both languages | FL-1 | Aug 9, 2026 |

## STORY-008: Extended Backend APIs

Epic: EPIC-002

Priority: High

Points: 8

Assignee: FS-2

Sprint: Sprint 3-4 (Jul 6 - Jul 19, 2026)

Due: Jul 19, 2026

Labels: backend, api, notification

### Description

Implement notification, profile, and search APIs.

### Acceptance Criteria

POST /api/notifications

GET /api/notifications

PUT /api/profile

GET /api/profile

GET /api/search

Push notification setup (FCM/APNs)

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Implement notification APIs | FS-2 | Jul 6, 2026 |
| Set up FCM/APNs | FS-1 | Jul 7, 2026 |
| Implement profile APIs | FS-2 | Jul 8, 2026 |
| Implement search API | FS-1 | Jul 9, 2026 |
| Notification templates | FS-2 | Jul 10, 2026 |
| API documentation | FS-1 | Jul 11, 2026 |
| Write tests | FS-2 | Jul 12, 2026 |

## STORY-009: Homepage

Epic: EPIC-002

Priority: High

Points: 8

Assignee: FL-2

Sprint: Sprint 8-9 (Aug 10 - Aug 23, 2026)

Due: Aug 23, 2026

Labels: mobile, homepage, ui

### Description

Implement non-login homepage, logged-in homepage, search functionality, and brand carousel.

### Acceptance Criteria

Non-login homepage with featured content

Logged-in homepage with personalized content

Search functionality

Brand carousel component

Pull-to-refresh

Loading skeletons

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build non-login homepage | FL-2 | Aug 10, 2026 |
| Build logged-in homepage | FL-1 | Aug 11, 2026 |
| Implement search UI | FL-2 | Aug 12, 2026 |
| Build brand carousel | FL-1 | Aug 13, 2026 |
| Add pull-to-refresh | FL-2 | Aug 14, 2026 |
| Loading skeletons | FL-1 | Aug 15, 2026 |
| Search API integration | FL-2 | Aug 16, 2026 |
| QA and bug fixes | FL-1 | Aug 17, 2026 |

## STORY-010: Brand Listing & Detail

Epic: EPIC-003

Priority: High

Points: 5

Assignee: FL-1

Sprint: Sprint 10 (Aug 24 - Aug 30, 2026)

Due: Aug 30, 2026

Labels: mobile, brands, listing

### Description

Implement brand listing page with filters and brand detail page.

### Acceptance Criteria

Brand listing with grid/list toggle

Filter by category, location, rating

Search brands

Brand detail page with images, info

Favorite/bookmark brands

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build brand listing UI | FL-1 | Aug 24, 2026 |
| Implement filters | FL-2 | Aug 25, 2026 |
| Build brand detail page | FL-1 | Aug 26, 2026 |
| Add favorite functionality | FL-2 | Aug 27, 2026 |
| Image lazy loading | FL-1 | Aug 28, 2026 |
| API integration | FL-2 | Aug 29, 2026 |
| QA | FL-1 | Aug 30, 2026 |

## STORY-011: Clinic & Treatment Pages

Epic: EPIC-003

Priority: High

Points: 5

Assignee: FL-2

Sprint: Sprint 11 (Aug 31 - Sep 6, 2026)

Due: Sep 6, 2026

Labels: mobile, clinic, treatment

### Description

Implement clinic page and treatment page within brand detail.

### Acceptance Criteria

Clinic listing within brand

Clinic detail with services

Treatment listing

Treatment detail with pricing

Before/after gallery

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build clinic listing UI | FL-2 | Aug 31, 2026 |
| Build clinic detail page | FL-1 | Sep 1, 2026 |
| Build treatment listing | FL-2 | Sep 2, 2026 |
| Build treatment detail | FL-1 | Sep 3, 2026 |
| Before/after gallery | FL-2 | Sep 4, 2026 |
| API integration | FL-1 | Sep 5, 2026 |
| QA | FL-2 | Sep 6, 2026 |

## STORY-012: Brand/Domain Backend APIs

Epic: EPIC-003

Priority: High

Points: 8

Assignee: FS-1

Sprint: Sprint 4-5 (Jul 13 - Jul 26, 2026)

Due: Jul 26, 2026

Labels: backend, api, brand, treatment

### Description

Implement Brand Clinic, Brand Marketplace, Promotion, Treatment, Clinic, and Questionnaire APIs.

### Acceptance Criteria

GET /api/brands

GET /api/brands/:id

GET /api/clinics

GET /api/treatments

POST /api/promotions

GET /api/questionnaires

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Implement brand APIs | FS-1 | Jul 13, 2026 |
| Implement clinic APIs | FS-2 | Jul 14, 2026 |
| Implement treatment APIs | FS-1 | Jul 15, 2026 |
| Implement promotion APIs | FS-2 | Jul 16, 2026 |
| Implement questionnaire APIs | FS-1 | Jul 17, 2026 |
| API documentation | FS-2 | Jul 18, 2026 |
| Write tests | FS-1 | Jul 19, 2026 |

## STORY-013: Booking Part 1 - Selection

Epic: EPIC-004

Priority: High

Points: 8

Assignee: FL-1

Sprint: Sprint 12 (Sep 7 - Sep 13, 2026)

Due: Sep 13, 2026

Labels: mobile, booking, selection

### Description

Implement clinic selection, treatment selection, and date picker for booking flow.

### Acceptance Criteria

Clinic selection step

Treatment selection step

Date picker calendar

Step indicator/progress

Back navigation between steps

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build booking flow container | FL-1 | Sep 7, 2026 |
| Build clinic selection step | FL-2 | Sep 8, 2026 |
| Build treatment selection step | FL-1 | Sep 9, 2026 |
| Build date picker component | FL-2 | Sep 10, 2026 |
| Step navigation logic | FL-1 | Sep 11, 2026 |
| API integration | FL-2 | Sep 12, 2026 |
| QA | FL-1 | Sep 13, 2026 |

## STORY-014: Booking Part 2 - Confirmation & Payment

Epic: EPIC-004

Priority: High

Points: 8

Assignee: FL-2

Sprint: Sprint 13 (Sep 14 - Sep 20, 2026)

Due: Sep 20, 2026

Labels: mobile, booking, payment

### Description

Implement time picker, booking confirmation, and payment integration.

### Acceptance Criteria

Time slot selection

Booking summary/confirmation

Payment method selection

Payment processing

Payment confirmation screen

Receipt generation

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build time picker | FL-2 | Sep 14, 2026 |
| Build confirmation screen | FL-1 | Sep 15, 2026 |
| Implement payment UI | FL-2 | Sep 16, 2026 |
| Payment gateway integration | FL-1 | Sep 17, 2026 |
| Build receipt screen | FL-2 | Sep 18, 2026 |
| Error handling | FL-1 | Sep 19, 2026 |
| QA | FL-2 | Sep 20, 2026 |

## STORY-015: Booking Complete & Notifications

Epic: EPIC-004

Priority: High

Points: 5

Assignee: FL-1

Sprint: Sprint 14 (Sep 21 - Sep 27, 2026)

Due: Sep 27, 2026

Labels: mobile, booking, notification

### Description

Implement booking status tracking and push notifications.

### Acceptance Criteria

Booking status page

Booking history list

Push notification for booking confirmation

Push notification for reminders

Cancel booking flow

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build booking status UI | FL-1 | Sep 21, 2026 |
| Build booking history | FL-2 | Sep 22, 2026 |
| Implement push notifications | FL-1 | Sep 23, 2026 |
| Build cancel flow | FL-2 | Sep 24, 2026 |
| Notification templates | FL-1 | Sep 25, 2026 |
| QA | FL-2 | Sep 26, 2026 |

## STORY-016: Booking Backend APIs

Epic: EPIC-004

Priority: High

Points: 8

Assignee: FS-2

Sprint: Sprint 5-6 (Jul 20 - Aug 2, 2026)

Due: Aug 2, 2026

Labels: backend, api, booking, payment

### Description

Implement booking APIs, cart management, order processing, and payment integration.

### Acceptance Criteria

POST /api/bookings

GET /api/bookings

PUT /api/bookings/:id

DELETE /api/bookings/:id

POST /api/payments/process

GET /api/payments/:id

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Implement booking CRUD | FS-2 | Jul 20, 2026 |
| Implement cart APIs | FS-1 | Jul 21, 2026 |
| Implement order APIs | FS-2 | Jul 22, 2026 |
| Payment gateway integration | FS-1 | Jul 23, 2026 |
| Webhook handling | FS-2 | Jul 24, 2026 |
| Receipt generation | FS-1 | Jul 25, 2026 |
| API documentation | FS-2 | Jul 26, 2026 |
| Write tests | FS-1 | Jul 27, 2026 |

## STORY-017: Profile Page & Edit

Epic: EPIC-005

Priority: Medium

Points: 5

Assignee: FL-2

Sprint: Sprint 16 (Oct 5 - Oct 11, 2026)

Due: Oct 11, 2026

Labels: mobile, profile, user

### Description

Implement profile page, edit profile, and address management.

### Acceptance Criteria

Profile page with user info

Edit profile form

Profile picture upload

Address management (add/edit/delete)

Default address selection

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build profile page UI | FL-2 | Oct 5, 2026 |
| Build edit profile form | FL-1 | Oct 6, 2026 |
| Implement image upload | FL-2 | Oct 7, 2026 |
| Build address management | FL-1 | Oct 8, 2026 |
| API integration | FL-2 | Oct 9, 2026 |
| QA | FL-1 | Oct 10, 2026 |

## STORY-018: Profile Complete & Security

Epic: EPIC-005

Priority: Medium

Points: 5

Assignee: FL-1

Sprint: Sprint 17 (Oct 12 - Oct 18, 2026)

Due: Oct 18, 2026

Labels: mobile, profile, security

### Description

Implement change phone, change password, Face ID, and privacy settings.

### Acceptance Criteria

Change phone number flow

Change password form

Face ID/biometric setup

Privacy settings page

Notification preferences

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build change phone UI | FL-1 | Oct 12, 2026 |
| Build change password UI | FL-2 | Oct 13, 2026 |
| Implement Face ID | FL-1 | Oct 14, 2026 |
| Build privacy settings | FL-2 | Oct 15, 2026 |
| API integration | FL-1 | Oct 16, 2026 |
| QA | FL-2 | Oct 17, 2026 |

## STORY-019: Promotions

Epic: EPIC-005

Priority: Medium

Points: 5

Assignee: FL-2

Sprint: Sprint 19 (Oct 26 - Nov 1, 2026)

Due: Nov 1, 2026

Labels: mobile, promotions, marketing

### Description

Implement promotion listing and promotion detail pages.

### Acceptance Criteria

Promotion listing with filters

Promotion detail with terms

Copy promotion code

Share promotion

Expiring soon indicator

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build promotion listing | FL-2 | Oct 26, 2026 |
| Build promotion detail | FL-1 | Oct 27, 2026 |
| Implement copy code | FL-2 | Oct 28, 2026 |
| Add share functionality | FL-1 | Oct 29, 2026 |
| API integration | FL-2 | Oct 30, 2026 |
| QA | FL-1 | Oct 31, 2026 |

## STORY-020: Profile & Promotion Backend APIs

Epic: EPIC-005

Priority: Medium

Points: 5

Assignee: FS-1

Sprint: Sprint 7-8 (Aug 3 - Aug 16, 2026)

Due: Aug 16, 2026

Labels: backend, api, profile, promotion

### Description

Implement profile update, address management, and promotion APIs.

### Acceptance Criteria

PUT /api/profile

POST /api/addresses

GET /api/addresses

GET /api/promotions

POST /api/promotions/validate

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Implement profile update API | FS-1 | Aug 3, 2026 |
| Implement address CRUD | FS-2 | Aug 4, 2026 |
| Implement promotion APIs | FS-1 | Aug 5, 2026 |
| Promotion validation logic | FS-2 | Aug 6, 2026 |
| API documentation | FS-1 | Aug 7, 2026 |
| Write tests | FS-2 | Aug 8, 2026 |

## STORY-021: Food Listing & Detail

Epic: EPIC-006

Priority: Medium

Points: 5

Assignee: FL-1

Sprint: Sprint 20 (Nov 9 - Nov 15, 2026)

Due: Nov 15, 2026

Labels: mobile, food, phase2

### Description

Implement healthy food listing, food detail, and food cart.

### Acceptance Criteria

Food listing with categories

Food detail with nutrition info

Add to cart functionality

Cart management (quantity, remove)

Cart summary

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build food listing UI | FL-1 | Nov 9, 2026 |
| Build food detail page | FL-2 | Nov 10, 2026 |
| Implement food cart | FL-1 | Nov 11, 2026 |
| Cart management logic | FL-2 | Nov 12, 2026 |
| API integration | FL-1 | Nov 13, 2026 |
| QA | FL-2 | Nov 14, 2026 |

## STORY-022: Food Order & Tracking

Epic: EPIC-006

Priority: Medium

Points: 5

Assignee: FL-2

Sprint: Sprint 21 (Nov 16 - Nov 22, 2026)

Due: Nov 22, 2026

Labels: mobile, food, order, tracking

### Description

Implement food order placement and order tracking.

### Acceptance Criteria

Order checkout flow

Order confirmation

Order tracking with status

Order history

Reorder functionality

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build checkout flow | FL-2 | Nov 16, 2026 |
| Build order confirmation | FL-1 | Nov 17, 2026 |
| Implement order tracking | FL-2 | Nov 18, 2026 |
| Build order history | FL-1 | Nov 19, 2026 |
| Add reorder functionality | FL-2 | Nov 20, 2026 |
| QA | FL-1 | Nov 21, 2026 |

## STORY-023: Food Backend APIs

Epic: EPIC-006

Priority: Medium

Points: 8

Assignee: FS-2

Sprint: Sprint 5-6 (Jul 20 - Aug 2, 2026)

Due: Aug 2, 2026

Labels: backend, api, food, marketplace

### Description

Implement Healthy Food and Marketplace APIs (Cart, Order).

### Acceptance Criteria

GET /api/food

GET /api/food/:id

POST /api/cart

GET /api/cart

POST /api/orders

GET /api/orders/:id

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Implement food listing API | FS-2 | Jul 20, 2026 |
| Implement food detail API | FS-1 | Jul 21, 2026 |
| Implement cart APIs | FS-2 | Jul 22, 2026 |
| Implement order APIs | FS-1 | Jul 23, 2026 |
| Order status tracking | FS-2 | Jul 24, 2026 |
| API documentation | FS-1 | Jul 25, 2026 |
| Write tests | FS-2 | Jul 26, 2026 |

## STORY-024: Shop Listing & Detail

Epic: EPIC-007

Priority: Medium

Points: 5

Assignee: FL-1

Sprint: Sprint 23 (Nov 23 - Nov 29, 2026)

Due: Nov 29, 2026

Labels: mobile, shop, products

### Description

Implement shop listing, product detail, and shop cart.

### Acceptance Criteria

Product listing with categories

Product detail with images, specs

Add to cart

Cart management

Wishlist functionality

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build shop listing UI | FL-1 | Nov 23, 2026 |
| Build product detail page | FL-2 | Nov 24, 2026 |
| Implement shop cart | FL-1 | Nov 25, 2026 |
| Add wishlist | FL-2 | Nov 26, 2026 |
| API integration | FL-1 | Nov 27, 2026 |
| QA | FL-2 | Nov 28, 2026 |

## STORY-025: Shop Order & Tracking

Epic: EPIC-007

Priority: Medium

Points: 5

Assignee: FL-2

Sprint: Sprint 24 (Nov 30 - Dec 6, 2026)

Due: Dec 6, 2026

Labels: mobile, shop, order, tracking

### Description

Implement shop order placement and order tracking.

### Acceptance Criteria

Checkout flow with address selection

Payment integration

Order confirmation

Order tracking with shipping status

Order history

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build checkout flow | FL-2 | Nov 30, 2026 |
| Payment integration | FL-1 | Dec 1, 2026 |
| Build order confirmation | FL-2 | Dec 2, 2026 |
| Implement order tracking | FL-1 | Dec 3, 2026 |
| Build order history | FL-2 | Dec 4, 2026 |
| QA | FL-1 | Dec 5, 2026 |

## STORY-026: Shop Backend APIs

Epic: EPIC-007

Priority: Medium

Points: 8

Assignee: FS-1

Sprint: Sprint 6-7 (Jul 27 - Aug 9, 2026)

Due: Aug 9, 2026

Labels: backend, api, shop, products

### Description

Implement Shop/Marketplace APIs for products, cart, and orders.

### Acceptance Criteria

GET /api/products

GET /api/products/:id

POST /api/shop/cart

POST /api/shop/orders

GET /api/shop/orders/:id

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Implement product APIs | FS-1 | Jul 27, 2026 |
| Implement shop cart APIs | FS-2 | Jul 28, 2026 |
| Implement shop order APIs | FS-1 | Jul 29, 2026 |
| Shipping integration | FS-2 | Jul 30, 2026 |
| API documentation | FS-1 | Jul 31, 2026 |
| Write tests | FS-2 | Aug 1, 2026 |

## STORY-027: Treatment & Journey

Epic: EPIC-008

Priority: Medium

Points: 5

Assignee: FL-1

Sprint: Sprint 26 (Dec 14 - Dec 20, 2026)

Due: Dec 20, 2026

Labels: mobile, treatment, journey

### Description

Implement treatment transaction history, skin journey tracking, and saved patient records.

### Acceptance Criteria

Treatment transaction list

Skin journey timeline

Saved patient records

Before/after photo comparison

Export functionality

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Build treatment history UI | FL-1 | Dec 14, 2026 |
| Build skin journey timeline | FL-2 | Dec 15, 2026 |
| Implement patient records | FL-1 | Dec 16, 2026 |
| Photo comparison feature | FL-2 | Dec 17, 2026 |
| API integration | FL-1 | Dec 18, 2026 |
| QA | FL-2 | Dec 19, 2026 |

## STORY-028: UI Polish & Animation

Epic: EPIC-008

Priority: Medium

Points: 5

Assignee: FL-2

Sprint: Sprint 27 (Dec 21 - Dec 27, 2026)

Due: Dec 27, 2026

Labels: mobile, ui, polish, animation

### Description

UI polish, animations, and performance optimization across the app.

### Acceptance Criteria

Consistent animations throughout

Micro-interactions

Performance optimization

Memory leak fixes

Smooth scrolling

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Animation audit | FL-2 | Dec 21, 2026 |
| Implement micro-interactions | FL-1 | Dec 22, 2026 |
| Performance profiling | FL-2 | Dec 23, 2026 |
| Memory optimization | FL-1 | Dec 24, 2026 |
| Smooth scrolling fixes | FL-2 | Dec 25, 2026 |
| QA | FL-1 | Dec 26, 2026 |

## STORY-029: Bug Fixes & Edge Cases

Epic: EPIC-008

Priority: High

Points: 5

Assignee: FL-1

Sprint: Sprint 29 (Jan 4 - Jan 10, 2027)

Due: Jan 10, 2027

Labels: mobile, bugs, edge-cases

### Description

Fix bugs, handle edge cases, and improve accessibility.

### Acceptance Criteria

All critical bugs fixed

Edge case handling

Accessibility improvements

Error state handling

Offline mode considerations

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Bug triage | FL-1 | Jan 4, 2027 |
| Fix critical bugs | FL-2 | Jan 5, 2027 |
| Edge case handling | FL-1 | Jan 6, 2027 |
| Accessibility audit | FL-2 | Jan 7, 2027 |
| Error states | FL-1 | Jan 8, 2027 |
| QA | FL-2 | Jan 9, 2027 |

## STORY-030: QA & E2E Testing

Epic: EPIC-008

Priority: Highest

Points: 8

Assignee: FL-2

Sprint: Sprint 30 (Jan 11 - Jan 17, 2027)

Due: Jan 17, 2027

Labels: mobile, qa, testing, e2e

### Description

Integration testing and end-to-end testing across all features.

### Acceptance Criteria

All critical paths tested

Integration tests passing

E2E test coverage > 80%

Performance benchmarks met

Security testing complete

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Write E2E test suite | FL-2 | Jan 11, 2027 |
| Run integration tests | FL-1 | Jan 12, 2027 |
| Fix test failures | FL-2 | Jan 13, 2027 |
| Performance testing | FL-1 | Jan 14, 2027 |
| Security testing | FL-2 | Jan 15, 2027 |
| Final QA pass | FL-1 | Jan 16, 2027 |

## STORY-031: App Store Assets & Submission

Epic: EPIC-008

Priority: Highest

Points: 5

Assignee: FL-1

Sprint: Sprint 31 (Jan 18 - Jan 24, 2027)

Due: Jan 24, 2027

Labels: mobile, appstore, submission

### Description

Prepare app store assets and submit for review.

### Acceptance Criteria

App screenshots (all devices)

App preview video

App description and keywords

Privacy policy

App store listing ready

Submission to Apple/Google

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Create screenshots | FL-1 | Jan 18, 2027 |
| Create preview video | FL-2 | Jan 19, 2027 |
| Write app description | FL-1 | Jan 20, 2027 |
| Set up privacy policy | FL-2 | Jan 21, 2027 |
| Final listing review | FL-1 | Jan 22, 2027 |
| Submit to stores | FL-2 | Jan 23, 2027 |

## STORY-032: Store Review & Launch

Epic: EPIC-008

Priority: Highest

Points: 5

Assignee: FL-2

Sprint: Sprint 32-34 (Jan 25 - Feb 14, 2027)

Due: Feb 14, 2027

Labels: mobile, appstore, launch

### Description

Monitor app store review, handle post-submission fixes, and coordinate launch.

### Acceptance Criteria

Store review monitoring

Post-submission bug fixes

Release coordination

Crash analytics monitoring

Launch checklist complete

### Subtasks

| Subtask | Assignee | Due |
| --- | --- | --- |
| Monitor store review | FL-2 | Jan 25, 2027 |
| Handle review feedback | FL-1 | Jan 26, 2027 |
| Post-submission fixes | FL-2 | Jan 27, 2027 |
| Release coordination | FL-1 | Jan 28, 2027 |
| Crash analytics setup | FL-2 | Jan 29, 2027 |
| Launch checklist | FL-1 | Jan 30, 2027 |